Daffodil International University

Department of Software Engineering

Project Proposal

Healthcare Management System

Course Name: Capstone Project

Course Code: SE 133

Submitted to:

Khalid Masum

Lecturer

Department of Software Engineering

Daffodil International University

Submitted by:
Students from section 44-J2

| Name | Registration Number |
| --- | --- |
| Zunait Hossain Ratul (Leader) | 251-35-362* |
| Arvin yefat orin | 251-35-571 |
| Md Ridoy Ali | 251-35-582 |
| Musfiqur Rahman Shabuj | 251-35-090 |

Date of Submission: December 02, 2025

## Table of Contents (Clickable)

# Introduction

# Use Case Diagram

# Functional Requirements

# Non-Functional Requirements

# Requirements Priority Summary

# Data Design

# System Constraints

# Challenges

# Development Plan & Timeline

# Deliverables

# Future Enhancements

## GitHub Links

## 1. Introduction

### Problem Statement

Small clinics and healthcare centers in resource constrained environments face significant operational challenges due to reliance on paper-based record keeping systems. These manual processes lead to:

- Inefficiency: Time-consuming patient registration and data retrieval

- Data Loss Risk: Physical records are vulnerable to damage, loss, or misplacement

- Scheduling Conflicts: Manual appointment booking often results in double-bookings

- Billing Errors: Manual calculations increase the risk of financial discrepancies

- Limited Accessibility: Patient history is difficult to track across multiple visits

These challenges reduce operational efficiency, increase administrative burden, and compromise the quality of patient care.

### 1.2 System Overview

The Healthcare Management System (HMS) addresses these challenges by providing a CLI-based application built in C to streamline operations in small clinics. The system manages patient records, doctor schedules, appointments, and billing digitally, replacing paper-based systems.

Key Features:

- Patient and doctor information management

- Appointment scheduling with conflict prevention

- Billing and payment tracking

- Role-based access control

- Data backup and restore

### 1.3 Project Scope

In Scope:

- Patient registration and records management

- Doctor profile management

- Appointment scheduling

- Billing and payment tracking

- User authentication with role-based access

- Basic reporting

- Data backup and restore functionality

Out of Scope:

- Network/LAN capabilities

- Medical imaging and Lab test integration

- Insurance processing and claims

- Pharmacy and Inventory management

- SMS/Email notifications

- Web or mobile interface

- Multi-user concurrent access

### 1.4 User Roles & Permissions

HMS supports three user roles with file-based data storage:

| Role | Responsibilities |
| --- | --- |
| Administrator | User management, doctor profiles, reports, backup |
| Doctor | View schedule, patient records, add notes |
| Receptionist | Patient registration, appointments, billing |

Environment:

- Cross-platform CLI

System Requirement:

- Architecture: x86, x64, arm

- OS: Windows, linux, macOs

- Storage: 100MB minimum

- RAM: 256MB minimum

### 1.5 Stakeholders

The Hospital Management System involves multiple stakeholders, each with distinct roles and interests in the project's success:

#### 1.5.1 Primary Stakeholders

Healthcare Clinic Staff:

- Interest: Streamlined daily operations, reduced administrative burden

- Impact: Direct users who rely on the system for patient registration, appointment scheduling, and billing

- Needs: User-friendly interface, reliable performance, minimal training requirements

Clinic Administrators:

- Interest: Operational efficiency, accurate reporting, financial tracking

- Impact: Decision-makers who use system reports for clinic management

- Needs: Comprehensive reports, user management capabilities, data backup features

Doctors:

- Interest: Quick access to patient information, efficient schedule management

- Impact: Medical professionals who need patient history for consultations

- Needs: Easy patient record access, clear daily schedule view, minimal time investment

Receptionists:

- Interest: Simplified patient registration and appointment management

- Impact: Front-desk staff handling majority of system interactions

- Needs: Fast search capabilities, conflict-free appointment scheduling, straightforward billing

#### 1.5.2 Secondary Stakeholders

Patients:

- Interest: Accurate record-keeping, reduced waiting times, proper billing

- Impact: Indirect beneficiaries through improved clinic services

- Needs: Data privacy, accurate medical history, transparent billing

Project Development Team:

- Interest: Successful project completion, learning experience, portfolio addition

- Impact: Students responsible for design, development, and deployment

- Needs: Clear requirements, manageable scope, technical support

Academic Supervisors:

- Interest: Educational objectives met, quality capstone project

- Impact: Faculty evaluating project success and student learning

- Needs: Proper documentation, adherence to best practices, timely completion

Future Developers/Maintainers:

- Interest: Maintainable codebase, comprehensive documentation

- Impact: Those who may extend or modify the system

- Needs: Clean code, detailed comments, technical documentation

IT Support/Technical Staff:

- Interest: Easy system deployment, troubleshooting capabilities, stable performance

- Impact: Personnel responsible for installation, configuration, and ongoing technical support

- Needs: Clear installation instructions, system requirements documentation, diagnostic tools, minimal dependencies

## 2. Use Case Diagram

### 2.1 System Modules

Healthcare Management System

├── Authentication Module

├── Patient Management Module

├── Doctor Management Module

├── Appointment Management Module

└── Billing Module

## 3. Functional Requirements

### 3.1 Authentication Module:

FR-101: User Login

- As a system user

- I want to log in securely with username and password

- So that I can access role-specific functions

FR-102: Password Management

- As a logged-in user

- I want to change my password

- So that I can maintain account security

FR-103: System Logout

- As a logged-in user

- I want to securely logout from the system

- So that my session is terminated and data is protected

FR-104: View System Info

- As a user

- I want to view developer and system details

- So that I can see project information and credits

### 3.2 Patient Management Module:

FR-201: Register New Patient

- As a receptionist

- I want to register patients with demographic and medical information

- So that their records are available for healthcare services

FR-202: Update Patient Information

- As a receptionist

- I want to modify patient demographic information

- So that records remain current and accurate

FR-203: Search Patients

- As a receptionist

- I want to search patients by name, ID, or phone number

- So that I can find specific records even if I don't know the exact ID

FR-204: View Patient Profile

- As a receptionist or doctor

- I want to view complete patient information and appointment history

- So that I can provide appropriate care and service

FR-205: Patient Visit History

- As a doctor or receptionist

- I want to view chronological history of patient visits

- So that I can track treatment progress over time

### 3.3 Doctor Management Module:

FR-301: Manage Doctor Profiles

- As an administrator

- I want to add and update doctor information

- So that doctor schedules and fees are accurate

FR-302: View Doctor List

- As a receptionist or administrator

- I want to view all active doctors with specializations

- So that I can assist patients in doctor selection

### 3.4 Appointment Management Module:

FR-401: Schedule Appointment

- As a receptionist

- I want to book appointments with date and time

- So that patient visits are organized and double-booking is prevented

FR-402: View Appointments

- As a receptionist or doctor

- I want to view appointments by date or doctor

- So that I can manage schedules effectively

FR-403: Cancel Appointment

- As a receptionist

- I want to cancel appointments with reason

- So that slots become available and records are updated

FR-404: Doctor's Daily Schedule

- As a doctor

- I want to view my appointments for selected date

- So that I can prepare for consultations

FR-405: Reschedule Appointment

- As a receptionist

- I want to change appointment date or time

- So that I can accommodate patient requests

### 3.5 Billing Module:

FR-501: Generate Bill

- As a receptionist

- I want to create bills for consultation fees

- So that patients are charged accurately

FR-502: Record Payment

- As a receptionist

- I want to record payment amount and method

- So that billing records are complete

FR-503: Track Unpaid Bills

- As a receptionist

- I want to view all unpaid and partially paid bills

- So that I can follow up on pending payments

### 3.6 Reporting Module:

FR-601: Patient Registration Report

- As an administrator

- I want to generate patient registration statistics

- So that I can track clinic growth

FR-602: Revenue Summary Report

- As an administrator

- I want to view total revenue collected

- So that I can monitor financial performance

FR-603: Appointment Statistics

- As an administrator

- I want to generate appointment statistics by doctor or date

- So that I can analyze clinic utilization

FR-604: Export Patient List

- As an administrator

- I want to export the patient list to a CSV/text file

- So that I can use the data in other applications

## 4. Non-Functional Requirements

NFR-1: Performance

- System responds quickly to user inputs

- Search operations complete in reasonable time

- No noticeable delays in operations

NFR-2: Security

- Username and password authentication required

- Simple XOR Cipher for passwords

- Role-based access control enforced

NFR-3: Usability

- Clear numbered menu system

- Informative error messages

- Confirmation prompts for critical operations

- Consistent interface layout

NFR-4: Reliability

- Input validation prevents invalid data

- Error handling prevents crashes

- Backup and restore functionality available

NFR-5: Maintainability

- Modular code structure

- Well-commented code

- Functions kept reasonably short

- Clear README with compilation instructions

## 5. Requirements Priority Summary

| ID | Description | Priority |
| --- | --- | --- |
| FR-101 | User Login | Must Have |
| FR-102 | Password Management | Should Have |
| FR-103 | System Logout | Must Have |
| FR-104 | View System Info | Should Have |
| FR-201 | Register New Patient | Must Have |
| FR-202 | Update Patient Information | Must Have |
| FR-203 | Search Patients | Must Have |
| FR-204 | View Patient Profile | Must Have |
| FR-205 | Patient Visit History | Could Have |
| FR-301 | Manage Doctor Profiles | Must Have |
| FR-302 | View Doctor List | Must Have |
| FR-401 | Schedule Appointment | Must Have |
| FR-402 | View Appointments | Must Have |
| FR-403 | Cancel Appointment | Must Have |
| FR-404 | Doctor's Daily Schedule | Must Have |
| FR-405 | Reschedule Appointment | Should Have |
| FR-501 | Generate Bill | Must Have |
| FR-502 | Record Payment | Must Have |
| FR-503 | Track Unpaid Bills | Should Have |
| FR-601 | Patient Registration Report | Could Have |
| FR-602 | Revenue Summary Report | Should Have |
| FR-603 | Appointment Statistics | Could Have |
| FR-604 | Export Patient List | Could Have |

## 6. Data Design

### 6.1 Core Data Entities

User: UserID, Username, Password, Role, Full Name, Contact

Patient: PatientID, Full Name, DOB, Gender, Contact, Address, Blood Group, Allergies

Doctor: DoctorID, Full Name, Specialization, Contact, Consultation Fee, Available Days

Appointment: AppointmentID, PatientID, DoctorID, Date, Time, Status, Reason

Bill: BillID, PatientID, AppointmentID, Amount, Payment Status, Payment Method

### 6.2 Validation Rules

- Contact Number: Exactly 11 digits

- Name: Alphabets and spaces only, min 3 characters

- Password: Minimum 6 characters, case-sensitive

- Age: 0-120 years

- Appointment Date: Must be today or future date

- Blood Group: Restricted to valid set {A+, B+, ...}

## 7. System Constraints

- Single user system (no concurrent access)

- File-based storage only (no database)

- Console based interface (no GUI)

- Not HIPAA/healthcare compliant

- Platform-dependent file paths (Windows/Linux)

## 8. Challenges

### 8.1 Technical Challenges

- Data Consistency: Managing file pointers and ensuring data integrity without a relational database.

- Memory Management: Efficiently handling patient records within limited RAM using C structures.

- Input Validation: Robustly sanitizing all user inputs to prevent system crashes.

- Cross-Platform Compatibility: Ensuring the CLI application works correctly on Windows and Linux environments.

### 8.2 Operational Challenges

- Time Constraints: Completing full-stack CLI implementation within the 8-week semester timeline.

- Resource Limitations: Limited to 4 developers for design, coding, testing, and documentation.

## 9. Development Plan

### 9.1 Timeline (8 Weeks)

| Week | Module | Tasks |
| --- | --- | --- |
| 1 | Planning | SRS, design, setup |
| 2 | Foundation | Authentication, file I/O, menu |
| 3 | Patient Module | CRUD operations |
| 4 | Doctor & Appointment | Management, scheduling |
| 5 | Billing | Bill generation, payments |
| 6 | Reports & Admin | Reports, backup |
| 7 | Testing | Unit, integration, system tests |
| 8 | Documentation | User manual, presentation |

### 9.2 Testing Approach

- Unit Testing: Individual function testing

- Integration Testing: Module interaction testing

- System Testing: End-to-end workflow testing

- User Acceptance: Validate against requirements

## 10. Deliverables

### Software

- Source code (.c and .h files)

- Compiled executable

- Makefile

### Documentation

- Software Requirements Specification

- README.md with setup instructions

## 11. Future Enhancements

The following features are planned for future versions to expand system capabilities:

- Database Integration: Migrate from file-based storage to SQL database for better scalability.

- Graphical User Interface (GUI): Develop a desktop UI using C# or Java for better usability.

- Network Support: Enable multi-user access over LAN for simultaneous operations.

- SMS Notifications: Integrate API to send appointment reminders to patients.

- Prescription Printing: Auto-generate printable prescriptions from doctor notes.

## 12. GitHub Links

### Leader's Repository

Repository: Hospital-Management-System (Main)

Direct Link: https://github.com/AmiValoHoteChai/Hospital-Management-System

Leader: Zunait Hossain Ratul (AmiValoHoteChai)

### Team Member’s Forked Repositories

- Orin: https://github.com/251-35-571-rgb/Hospital-Management-System.git

- Ridoy: https://github.com/Ridoy1237/Hospital-Management-System.git

- Mushfik: https://github.com/musigit2004/Hospital-Management-System.git

Note: All team members will fork the leader's repository and contribute via pull requests following Git collaborative workflow. The main repository links is provided as both a hyperlink and direct link.

EOF (End of File)